CODEXMASTER ODYSSEY

2D Pixel-Art Coding Action RPG

Flame Engine  •  Production Build Plan

PROTAGONIST: ARIA VALE  |  16 YEARS  |  THE CODE BLADE WIELDER

Aria's sprite changes appearance across 5 language arcs — 25 regions of progressive transformation.

| Studio | Indie / Solo / Small Team |
| --- | --- |
| Engine | Flame Engine 1.x |
| Target Platform | Android, iOS (Desktop stretch goal) |
| Total Regions | 25 Regions across 5 Language Arcs |
| Estimated Dev Time | 18–24 months (phased solo) / 10–14 months (team) |
| Visual Style | 16×16 / 32×32 Pixel Art, Dark Cyberpunk Palette |
| Core Loop | Explore → Combat → Code Challenge → Progress → Story |

# 01 — VISION & GAME OVERVIEW

CODEXMASTER ODYSSEY is a 2D action RPG set in a world called Algoria, where all reality runs on a central AI called The Core. When corrupted recursive code shatters The Core, reality begins to glitch and fracture. Aria Vale, 16, hunts for her missing sister Lyra who vanished inside the collapsing system — fighting directly with a Code Blade, Compiler Gauntlet, and Debug Lens rather than summoning creatures.

## Core Design Pillars

- ACTION-FIRST: Real-time Zelda-style combat, dodge rolls, sword combos, spell-casting

- CODE-IS-MAGIC: Programming puzzles are woven into boss fights, not separate mini-games

- CHARACTER EVOLUTION: Aria's pixel sprite visually transforms with each language arc

- PROGRESSIVE EDUCATION: Dart → Python → JavaScript → C++ → Rust taught through play

- CINEMATIC NARRATIVE: Dark, emotional story with real stakes and mature themes

## Aria Vale — Sprite Evolution Philosophy

Aria's character sheet (the uploaded sprite) shows her in her starting outfit: yellow jacket, jeans, sneakers — casual, student-like. As she masters each language arc and traverses increasingly hostile regions, her appearance evolves to reflect her growth, the region's environment, and her emotional journey. Each arc upgrade is a visible reward milestone.

| Arc 1 — Dart | Default student look: yellow jacket, jeans, white sneakers. Compiler gauntlet is basic wrist device. |
| --- | --- |
| Arc 2 — Python | Hoodie replaced by a serpentine-patterned long coat, green circuit-trace trim. Glowing snake-eye Debug Lens. |
| Arc 3 — JavaScript | Chaos aesthetic: torn asymmetric jacket, neon orange-yellow glitch effects on skin, async-symbol earrings. |
| Arc 4 — C++ | Heavy tactical armor plating over base outfit, memory-pointer sigil on chest, reinforced gauntlet with RAM bars. |
| Arc 5 — Rust | Rust-red oxidized armor with ownership-chain motif, lifetime-glyph shoulder pads, final form: Code Blade glows white. |

# 02 — PHASED BUILD PLAN

The build is divided into 7 phases. Each phase has clear technical deliverables, narrative milestones, Aria costume unlocks, and playtesting checkpoints. Phases are designed so the game is always in a shippable-demo state by end of each phase.

| Phase | Focus | Regions | Duration | Aria Look |
| --- | --- | --- | --- | --- |
| 0 | Foundation & Prototype | None (engine only) | 4 weeks | Default |
| 1 | Dart Arc — Foundations | R1–R5 | 8 weeks | Yellow Jacket |
| 2 | Python Arc — Flow & Logic | R6–R10 | 10 weeks | Serpent Coat |
| 3 | JavaScript Arc — Chaos | R11–R15 | 10 weeks | Glitch Jacket |
| 4 | C++ Arc — Memory & Power | R16–R20 | 12 weeks | Tactical Armor |
| 5 | Rust Arc — Ownership | R21–R25 | 12 weeks | Rust Plate |
| 6 | Polish, Endgame & Ship | Endgame Systems | 8 weeks | All Unlocked |

| PHASE 0 | FOUNDATION & ENGINE PROTOTYPE | 4 Weeks |
| --- | --- | --- |

Goal: Prove the core game loop. Playable prototype. No story. No regions. Engine only.

## Technical Deliverables

- Flutter project setup with Flame engine dependency

- Basic tilemap rendering with Tiled integration

- Aria sprite loading (4-directional, idle, walk cycles from provided sprite sheet)

- Real-time movement: WASD / joystick, pixel-perfect collision

- Code Blade melee attack: swing animation, hitbox, damage number popup

- Single dummy enemy with idle/chase/attack state machine

- Basic health bar HUD (Aria HP + enemy HP)

- Placeholder code challenge widget (multiple choice modal overlay)

- Save/load stub: JSON persistence via shared_preferences

- Game loop: FlameGame class, update(), render() verified at 60fps

## Aria Sprite Work — Phase 0

Use the uploaded character sheet as source. Implement the 4-direction walk cycles (front/back/left/right) and idle poses visible in the reference. No costume changes yet — this is the default Arc 1 look. Confirm sprite scaling at 32×32 pixel tile grid.

## Folder Structure (Established in Phase 0)

lib/

- main.dart — App entry point

- game/ — FlameGame subclass, game loop

- components/ — Player, Enemy, Projectile entities

- systems/ — CombatSystem, ChallengeSystem, SaveSystem

- ui/ — HUD, DialogueBox, CodeChallengeWidget

- data/ — JSON region configs, lesson data

- narrative/ — Dialogue scripts, cutscene triggers

- assets/ — sprites/, tiles/, audio/, fonts/

## Phase 0 Exit Criteria

- Aria moves, attacks, takes damage, and wins/loses against a dummy enemy

- One multiple-choice code challenge triggers and rewards XP on correct answer

- Game state saves and loads correctly

- 60fps stable on mid-range Android device

| PHASE 1 | DART ARC — FOUNDATIONS OF ALGORIA | 8 Weeks |
| --- | --- | --- |

Aria's Look: Default student — yellow jacket, jeans, white sneakers. Compiler Gauntlet = basic wrist device.

## Narrative Context

The game opens. Aria's world is fracturing — reality glitches, error messages appear in the sky. She enters the outermost shell of The Core system, encountering the most basic corrupted entities. Her sister Lyra's last known signal points deeper. The tone is disorienting, melancholic, and full of wonder. Aria is a student who never thought she'd have to fight.

## 5 Regions — Dart Arc

| R1 DART | The Variable Fields Concept: Variables & Types ¦ Boss: The Null Sentinel Aria's Look: Default student outfit — yellow jacket + jeans Build Milestone: Player movement, attack, and basic health system working |
| --- | --- |

| R2 DART | Type Shore Concept: Type Safety & Casting ¦ Boss: TypeCaster Wraith Aria's Look: Same outfit, gauntlet starts glowing faintly Build Milestone: Type-check puzzles integrated into shield mechanic |
| --- | --- |

| R3 DART | The Conditional Maze Concept: If/Else & Boolean Logic ¦ Boss: The Binary Golem Aria's Look: Jacket hood up — darker, more focused look Build Milestone: if/else combat challenge triggers during boss phase |
| --- | --- |

| R4 DART | Loop Caverns Concept: For/While Loops ¦ Boss: Infinite Loop Daemon Aria's Look: Sneakers replaced with worn boots — she's been walking Build Milestone: Loop counter visible in boss health segments |
| --- | --- |

| R5 DART | The Function Vault — DUNGEON Concept: Functions & Return Types ¦ Boss: COMPILER PRIME (Arc Boss) Aria's Look: Full Dart Arc completed → outfit upgrade cutscene unlocked Build Milestone: Full Dart combat system complete, first major boss fight |
| --- | --- |

## Dart Educational Progression

- R1: Identify variable names vs values (multiple choice)

- R2: Fix type mismatch errors — choose correct cast

- R3: Predict if/else branch outcomes from code snippets

- R4: Count loop iterations — fill-in blank

- R5 Boss: Write a short function body to disable COMPILER PRIME's final shield

## Phase 1 Technical Milestones

- 5 fully playable tilemap regions with enemy variety

- Dungeon system: locked doors, key items, mini-boss rooms

- Dialogue engine integrated (NPC conversations, lore notes)

- Code challenge engine: multiple choice + fill-in-blank types

- XP system + skill tree (Dart branch, 5 nodes)

- Arc 1 costume unlock animation on boss defeat

- Opening cinematic: Aria discovers Lyra's signal

| PHASE 2 | PYTHON ARC — FLOW & LOGIC | 10 Weeks |
| --- | --- | --- |

Aria's Look: Serpentine long coat with circuit-trace trim. Glowing snake-eye Debug Lens. Darker tone.

## Narrative Context

Aria descends deeper into the Core's corrupted layers. Python-entity constructs — ancient, recursive things — have built labyrinthine structures of looping thought. Aria begins to doubt whether she'll ever find Lyra alive. The world feels organic and overgrown, like data that has been running without oversight for too long. Mid-arc twist hint: Lyra's signal appears to be intentionally moving away from Aria.

## 5 Regions — Python Arc

| R6 PYTHON | The Loop Marshes Concept: For/While Loops (Python) ¦ Boss: The Endless Crawler Aria's Look: Serpentine coat unlocked — green circuit trim glows in dark zones Build Milestone: Damage-over-time mechanic tied to loop iteration count |
| --- | --- |

| R7 PYTHON | Recursion Depths Concept: Recursion & Stack ¦ Boss: Stack Overflow Hydra Aria's Look: Coat tail lengthens — design element showing deeper recursion Build Milestone: Recursive boss: each head re-spawns unless recursion is terminated correctly |
| --- | --- |

| R8 PYTHON | The Function Forests Concept: Functions, Scope & Returns ¦ Boss: Scope Shadow Aria's Look: Green Debug Lens replaces right eye — always on now Build Milestone: Scope-reveal mechanic: Debug Lens shows hidden enemy weak points mid-fight |
| --- | --- |

| R9 PYTHON | Lambda Wastes Concept: Lambda & Higher-Order Functions ¦ Boss: The Anonymous One Aria's Look: Hair darkens — pixel detail change reflecting exhaustion Build Milestone: Lambda challenge: player must compose two functions to unlock door |
| --- | --- |

| R10 PYTHON | The Pythonic Citadel — DUNGEON Concept: List Comprehension & Generators ¦ Boss: OUROBOROS (Arc Boss) Aria's Look: Full Python Arc outfit — coat fully animated, snake-eye Debug Lens active Build Milestone: Boss loops endlessly until player breaks the cycle via generator expression |
| --- | --- |

## Python Educational Progression

- R6: Trace loop execution order — drag-sort challenge

- R7: Identify base case in recursive functions — multiple choice + visual stack trace

- R8: Predict variable scope — is this variable accessible here? Yes/No + explain

- R9: Write a lambda that passes a test — fill-in-blank code editor

- R10 Boss: Construct a list comprehension to filter corrupted data nodes (boss weak points)

## Phase 2 Technical Milestones

- Code challenge engine expanded: drag-sort and code editor widget (syntax highlighting)

- Python skill tree branch (5 nodes): unlock Recursion Strike, Loop Whip, Scope Pulse

- Debug Lens mechanic implemented: press/hold to reveal hidden data structures on enemies

- Mid-arc narrative cutscene: Lyra's message to Aria — 'Don't follow me'

- Serpentine coat outfit swap system fully implemented and saved to player profile

| PHASE 3 | JAVASCRIPT ARC — ASYNC & CHAOS | 10 Weeks |
| --- | --- | --- |

Aria's Look: Torn asymmetric jacket. Neon orange-yellow glitch effects. Async-symbol earrings. Chaotic energy.

## Narrative Context

The JavaScript layers are pure chaos — event-driven, asynchronous, unpredictable. Nothing waits for anything. Reality callbacks fire out of order. Aria's own perceptions start glitching (screen effects). This arc delivers the mid-game twist: Lyra didn't disappear — she chose to stay. She believed The Core could be repaired from inside, but the attempt corrupted her. Aria must now decide whether to save Lyra or complete the original mission.

## 5 Regions — JavaScript Arc

| R11 JS | Event Horizon Flats Concept: Events & Callbacks ¦ Boss: The Callback Kraken Aria's Look: Asymmetric jacket unlocked — one arm armored, one bare; glitch earrings Build Milestone: Enemies attack in callback order — player must trigger correct event sequence |
| --- | --- |

| R12 JS | The Promise Swamps Concept: Promises & .then() Chains ¦ Boss: Promise Breaker Aria's Look: Glitch sparks appear on fingertips — visual ability unlock Build Milestone: Boss enters 'pending' phase — player must resolve() with correct code to damage it |
| --- | --- |

| R13 JS | Async Ruins Concept: Async/Await ¦ Boss: The Await Golem Aria's Look: Jacket gains orange neon trim — async wave pattern along hemline Build Milestone: Time-freeze mechanic: game pauses during complex async challenge, resumes on solve |
| --- | --- |

| R14 JS | The Closure Catacombs Concept: Closures & Lexical Scope ¦ Boss: Closure Specter Aria's Look: Eyes gain faint orange glow — Debug Lens now shows async call stack Build Milestone: Closure puzzle: must track which variable the boss's inner function closes over |
| --- | --- |

| R15 JS | The Event Loop Engine — DUNGEON Concept: Event Loop, Microtasks, Macrotasks ¦ Boss: VOID CALLBACK (Arc Boss) Aria's Look: Full JS Arc — glitch jacket at max chaos. Pre-boss cutscene: Lyra is found Build Milestone: Boss attacks in microtask/macrotask order — player must predict and dodge in correct sequence |
| --- | --- |

## JavaScript Educational Progression

- R11: Identify event listener pattern — spot the bug in callback registration

- R12: Trace .then() chain resolution order — sequence drag challenge

- R13: Convert callback to async/await — fill-in-blank code editor

- R14: Predict closure variable capture — what does this function print?

- R15 Boss: Order microtask vs macrotask execution — timed sequence challenge during combat

## Phase 3 Technical Milestones

- Timed code challenges during combat (time freeze effect + challenge modal)

- Async-themed screen glitch shader effect (Flutter custom painter)

- Mid-game cinematic: Discovery of Lyra — fully voiced (or text-only with cutscene sprites)

- Player moral choice system introduced: Save Lyra now vs Finish the mission

- JavaScript skill tree branch: Event Strike, Promise Burst, Async Surge

| PHASE 4 | C++ ARC — MEMORY & POWER | 12 Weeks |
| --- | --- | --- |

Aria's Look: Heavy tactical armor plating over base outfit. Memory-pointer sigil on chest. Reinforced gauntlet with RAM bar display.

## Narrative Context

The C++ layers are ancient — the oldest code in Algoria, predating The Core itself. Here, memory must be managed manually or entities leak and grow monstrous. Aria, carrying the weight of her choice about Lyra, becomes harder. The tactical armor reflects this — she's no longer a student. The world is industrial, oppressive, dangerous. Corruption here doesn't glitch — it consumes.

## 5 Regions — C++ Arc

| R16 C++ | The Pointer Plains Concept: Pointers & Memory Addresses ¦ Boss: Dangling Pointer Shade Aria's Look: Tactical chest plate unlocked — pointer sigil glows when Code Blade charges Build Milestone: Pointer-target mechanic: must aim Code Blade at correct memory address to damage boss |
| --- | --- |

| R17 C++ | Heap Hollows Concept: Heap vs Stack Allocation ¦ Boss: The Heap Leviathan Aria's Look: Full torso armor — RAM bar display on gauntlet shows enemy memory pressure Build Milestone: Boss grows larger with each leaked allocation — player must free memory via challenge |
| --- | --- |

| R18 C++ | Constructor Canyon Concept: Constructors, Destructors, RAII ¦ Boss: The RAII Revenant Aria's Look: Shoulder pauldrons added — engraved with destructor-chain symbols Build Milestone: Destroy-in-order puzzle: boss phases trigger in destructor sequence |
| --- | --- |

| R19 C++ | The Template Tunnels Concept: Templates & Generic Programming ¦ Boss: Template Terror Aria's Look: Gauntlet upgrades: can now emit two simultaneous spell types (generics) Build Milestone: Two-typed spell system unlocked for final two arcs |
| --- | --- |

| R20 C++ | The Core Antechamber — DUNGEON Concept: Memory Safety & Undefined Behavior ¦ Boss: SEGFAULT TITAN (Arc Boss) Aria's Look: Full C++ armor set complete — imposing warrior look. Pre-boss: Lyra's fate locked in. Build Milestone: Boss exploits undefined behavior — player must stabilize memory via multi-step debug challenge mid-fight |
| --- | --- |

## C++ Educational Progression

- R16: Dereference a pointer — what value does *ptr hold? (fill-in)

- R17: Identify memory leak in code — find the missing delete (code scan challenge)

- R18: Order constructor/destructor calls — drag-sort sequence

- R19: Identify correct template instantiation — type-matching challenge

- R20 Boss: Fix undefined behavior in a 4-line code block — real debugging challenge under time pressure

## Phase 4 Technical Milestones

- Multi-step debugging challenge type implemented (multi-part puzzle in single combat encounter)

- Two-spell simultaneous casting system (dual-type Compiler Gauntlet)

- Lyra storyline resolution branching: two different dialogue trees locked based on R15 choice

- C++ skill tree: Pointer Strike, Heap Crush, RAII Shield, Template Burst

- Full armor sprite set: 4-direction tactical-Aria with all pauldrons, gauntlet upgrades

| PHASE 5 | RUST ARC — OWNERSHIP & SURVIVAL | 12 Weeks |
| --- | --- | --- |

Aria's Look: Rust-red oxidized armor. Ownership-chain motif. Lifetime glyphs on shoulders. Code Blade glows white — final form.

## Narrative Context

The deepest layer. Rust entities are ancient guardians — strict, unforgiving, incorruptible themselves. They enforce ownership rules on everything around them. Aria, now carrying the full weight of every choice, faces the true cause of The Core's fracture: a rogue AI that injected corrupted recursive ownership logic to make itself immortal. The final confrontation with The Core — and Lyra's ultimate fate — resolves here.

## 5 Regions — Rust Arc

| R21 RUST | The Ownership Wastes Concept: Ownership Rules ¦ Boss: The Borrow Checker Aria's Look: Rust-red armor unlocked — oxidized pattern, ownership-chain belt Build Milestone: Ownership-transfer mechanic: items can only be used once before they 'move' |
| --- | --- |

| R22 RUST | Borrow Cliffs Concept: Borrowing & References ¦ Boss: The Lifetime Lich Aria's Look: Shoulder glyphs activate — glow pattern shows active borrow chains Build Milestone: Borrow challenge: must return borrowed boss ability before next attack phase |
| --- | --- |

| R23 RUST | The Trait Territories Concept: Traits & Generics ¦ Boss: Trait Object Horror Aria's Look: Full Rust armor — all glyphs glowing. Code Blade begins to glow faintly white. Build Milestone: Implement correct trait method to weaken boss — fill-in-blank during phase transition |
| --- | --- |

| R24 RUST | Lifetime Labyrinth Concept: Lifetimes & Error Handling ¦ Boss: Lifetime Phantom Aria's Look: Code Blade glow intensifies — nearing final form Build Milestone: Lifetime annotation challenge: annotate function signature correctly to unlock the arena exit |
| --- | --- |

| R25 RUST | The Core — FINAL DUNGEON Concept: All Rust Concepts + Cross-Language ¦ Boss: THE CORRUPTED CORE (Final Boss) Aria's Look: Full final form. White-glowing Code Blade. Ownership-chain armor fully lit. Pre-boss: Lyra's final moment. Build Milestone: Multi-language final challenge: fix Dart, Python, JS, C++, Rust bugs in sequence across 5 boss phases |
| --- | --- |

## Rust Educational Progression

- R21: Identify ownership transfer — which variable is valid after this move?

- R22: Fix borrow checker error — choose correct reference type

- R23: Implement missing trait method — fill-in code editor (most complex challenge so far)

- R24: Add lifetime annotations to function signature — guided code editor

- R25 Boss: 5-phase challenge — one per language arc, under escalating time pressure

## Phase 5 Technical Milestones

- Cross-language challenge system: challenges that reference multiple language concepts

- Final boss multi-phase system (5 phases, each with distinct code challenge type)

- Aria final form sprite: white-blade, full rust armor — all 4 directions, full animation set

- Two ending cinematics implemented based on R15 Lyra choice

- Rust skill tree: Ownership Slash, Borrow Shield, Trait Pulse, Lifetime Barrier, Core Break

| PHASE 6 | POLISH, ENDGAME & SHIP | 8 Weeks |
| --- | --- | --- |

Goal: Full-game playtest, endgame systems, store submission, and New Game+ implementation.

## Endgame Systems

- NEW GAME+: Carry all Aria outfits, skill tree, and weapons into a fresh run. Enemies scale. New dialogue acknowledging Aria's mastery.

- HARDCORE MODE: One-hit death. No time freeze on code challenges. Only unlocked for NG+ players.

- DAILY CODE TRIALS: Server-seeded code challenges in an arena — leaderboard. Aria wears default outfit with cosmetic crown from each trial won.

- ARENA MODE: Endless waves with cross-language boss remixes. Unlocks at game completion.

- POST-GAME DUNGEON: 'The Null Sector' — a hidden region that combines all 5 language arcs. Drops lore fragments about Lyra's original research.

## Polish Checklist

- Full audio pass: ambient tracks per region, combat SFX, boss themes

- Visual effect polish: particle systems for Code Blade hits, spell bursts, glitch effects

- Accessibility: text size options, colorblind mode for code challenge UI

- Performance: profiling pass targeting 60fps on low-end Android

- Localization skeleton: English base, i18n structure ready for future languages

- App store assets: icon, screenshots, trailer storyboard

## Aria Outfit Showcase — Phase 6

Phase 6 implements a Wardrobe system: players can freely switch between any unlocked Aria outfit from the pause menu. This rewards completion and lets players replay with their preferred visual. Each outfit shows the arc it represents in the wardrobe UI.

# 03 — COMBAT SYSTEM DESIGN

## Real-Time Action Loop

- Movement: 8-directional, velocity-based (Flame Vector2)

- Dodge Roll: invincibility frames during roll, stamina cost, 0.5s cooldown

- Code Blade: 3-hit combo chain (light/light/heavy), each hit has unique hitbox timing

- Compiler Gauntlet: 5 spell slots, mana cost, 2s cooldown per spell

- Debug Lens: toggle to reveal hidden data on enemies (corruption weak points)

## Enemy AI State Machine

| IDLE | Patrol fixed path, plays ambient animation |
| --- | --- |
| ALERT | Detects Aria within 3-tile radius, turns to face, transition to CHASE |
| CHASE | Pathfind to Aria, max speed 80% of Aria's speed |
| ATTACK | Within 1-tile range, trigger attack pattern (unique per enemy type) |
| STUNNED | After Code Challenge solved: 2s vulnerability window, no attacks |
| RETREAT | Below 25% HP: back away, summon reinforcement or attempt special move |

## Code Challenge Combat Integration

- Shield Phase: Enemy raises a logic shield — cannot be damaged until code challenge is solved (multiple choice appears as floating UI)

- Boss Interrupt: Boss charges devastating attack — player has 8s to fix a bug or take full damage

- Time Freeze: For complex multi-step challenges, game enters Time Freeze mode — Aria and enemies pause, code editor overlays screen

- Weak Point Rewrite: Debug Lens reveals corrupted fragment on enemy — solve challenge to rewrite it, exposing a damage multiplier zone (×3 damage)

## Damage Calculation

Base Damage = (WeaponPower + SkillBonus) × ComboMultiplier × WeakPointFactor

- WeaponPower: Scales per arc (Dart arc: 10-30, Rust arc: 80-150)

- SkillBonus: Added from skill tree nodes (flat + percentage bonuses)

- ComboMultiplier: Hit 1 = ×1.0, Hit 2 = ×1.2, Hit 3 = ×1.8 (heavy)

- WeakPointFactor: ×3.0 if hitting revealed corruption node, ×1.0 otherwise

# 04 — TECHNICAL ARCHITECTURE

## Flutter + Flame Stack

| Engine | Flame 1.x on Flutter 3.x |
| --- | --- |
| State Management | Riverpod (game state) + Flame component tree (entity state) |
| Persistence | shared_preferences (save slot JSON) + Hive (learning progress DB) |
| Audio | flame_audio (bgm + sfx) |
| Tilemaps | Tiled (.tmx) via flame_tiled |
| Dialogs/UI | Flutter widgets overlaid on Flame canvas via GameWidget + Stack |
| Code Challenges | Custom Flutter widget: syntax-highlighted text field (flutter_highlight) |
| Localization | flutter_localizations + ARB files |

## Core Architecture Pattern

- Entity-Component System (ECS) via Flame's Component tree

- Game data (regions, challenges, dialogue) driven by JSON assets — no hardcoded story

- ChallengeEngine: receives a ChallengeConfig JSON, renders appropriate widget type, validates answer

- SaveSystem: serializes PlayerState to JSON every region checkpoint + on demand

- RegionLoader: reads region config JSON, spawns tilemap + enemy configs + narrative triggers

## Aria Costume System — Technical

- Each outfit is a SpriteSheet asset with identical frame layout (same hitbox geometry)

- PlayerComponent holds currentCostume: AriaOutfit enum

- On costume change: swap SpriteSheet reference, re-slice frames — no rebuild

- Unlocked costumes persist in PlayerState JSON under 'unlockedOutfits': [...]

- Wardrobe UI: Flutter overlay with costume cards, preview animation, equip button

# 05 — ALL 25 REGIONS QUICK REFERENCE

## Arc 1: DART — Foundations

| R01 Variable Fields | Variables & Types ¦ Boss: Null Sentinel ¦ Aria: Default |
| --- | --- |
| R02 Type Shore | Type Safety ¦ Boss: TypeCaster Wraith ¦ Aria: Default |
| R03 Conditional Maze | If/Else Logic ¦ Boss: Binary Golem ¦ Aria: Hood up |
| R04 Loop Caverns | For/While Loops ¦ Boss: Infinite Loop Daemon ¦ Aria: Worn boots |
| R05 Function Vault | Functions ¦ Boss: COMPILER PRIME ¦ Aria: ARC UPGRADE → |

## Arc 2: PYTHON — Flow & Logic

| R06 Loop Marshes | Python Loops ¦ Boss: Endless Crawler ¦ Aria: Serpent Coat |
| --- | --- |
| R07 Recursion Depths | Recursion ¦ Boss: Stack Overflow Hydra ¦ Aria: Longer coat |
| R08 Function Forests | Scope & Returns ¦ Boss: Scope Shadow ¦ Aria: Snake-eye Lens ON |
| R09 Lambda Wastes | Lambda/HOF ¦ Boss: The Anonymous One ¦ Aria: Hair darkens |
| R10 Pythonic Citadel | Generators ¦ Boss: OUROBOROS ¦ Aria: ARC UPGRADE → |

## Arc 3: JAVASCRIPT — Async & Chaos

| R11 Event Horizon | Events/Callbacks ¦ Boss: Callback Kraken ¦ Aria: Glitch Jacket |
| --- | --- |
| R12 Promise Swamps | Promises ¦ Boss: Promise Breaker ¦ Aria: Glitch sparks |
| R13 Async Ruins | Async/Await ¦ Boss: Await Golem ¦ Aria: Orange neon trim |
| R14 Closure Catacombs | Closures ¦ Boss: Closure Specter ¦ Aria: Eyes glow orange |
| R15 Event Loop Engine | Event Loop ¦ Boss: VOID CALLBACK ¦ Aria: ARC UPGRADE → |

## Arc 4: C++ — Memory & Power

| R16 Pointer Plains | Pointers ¦ Boss: Dangling Pointer Shade ¦ Aria: Tactical Plate |
| --- | --- |
| R17 Heap Hollows | Heap/Stack ¦ Boss: Heap Leviathan ¦ Aria: RAM bar gauntlet |
| R18 Constructor Canyon | RAII ¦ Boss: RAII Revenant ¦ Aria: Pauldrons added |
| R19 Template Tunnels | Templates ¦ Boss: Template Terror ¦ Aria: Dual-spell gauntlet |
| R20 Core Antechamber | Memory Safety ¦ Boss: SEGFAULT TITAN ¦ Aria: ARC UPGRADE → |

## Arc 5: RUST — Ownership & Survival

| R21 Ownership Wastes | Ownership ¦ Boss: Borrow Checker ¦ Aria: Rust-red armor |
| --- | --- |
| R22 Borrow Cliffs | References ¦ Boss: Lifetime Lich ¦ Aria: Shoulder glyphs |
| R23 Trait Territories | Traits ¦ Boss: Trait Object Horror ¦ Aria: Code Blade glows |
| R24 Lifetime Labyrinth | Lifetimes ¦ Boss: Lifetime Phantom ¦ Aria: Blade intensifies |
| R25 THE CORE | All Languages ¦ Boss: CORRUPTED CORE ¦ Aria: FINAL FORM ✦ |

# 06 — NARRATIVE OUTLINE

## Opening Cinematic

INT. ALGORIA — ARIA'S ROOM — NIGHT

Pixel-art cutscene. Aria stares at her terminal. Code scrolls — then glitches. LYRA's profile disappears from the system. A distress signal pulses from deep inside The Core. Aria grabs her Code Blade (hand-me-down from Lyra) and runs.

## Mid-Game Twist (Post-R15)

Aria finds Lyra's last recorded message: 'I went in knowing I might not come back. The Core isn't just breaking — something is eating it from inside. I'm going to try to fix it from the source. Don't follow me. I love you.' Aria watches the message and then walks deeper anyway.

## Final Confrontation (R25)

The Corrupted Core is not a mindless entity — it is an emergent consciousness born from Lyra's repair attempt fusing with the corruption. Lyra is both inside it and inseparable from it. Aria must fight it and then make her choice: delete The Core (and Lyra) to save Algoria, or attempt a full system rewrite — a near-impossible code challenge — to separate Lyra without destroying her.

## Canon Ending

Aria succeeds in the rewrite. Lyra is extracted but permanently changed — no longer fully human, partially digitized. Algoria is saved but unstable. The final scene: two sisters sitting outside the ruins of The Core. Lyra says: 'You fixed it. You always were the better coder.' Aria laughs for the first time in the entire game. Credits roll over a time-lapse of Aria's costume evolution — from yellow jacket to final form.

# 07 — BUILD MILESTONE TRACKER

| Phase | Week | Milestone | Aria Look | Status |
| --- | --- | --- | --- | --- |
| 0 | W1-W4 | Engine prototype playable, Aria moves & attacks | Default | [ ] |
| 1 | W5-W8 | R1 complete, challenge engine live, XP system | Yellow Jacket | [ ] |
| 1 | W9-W12 | R2-R4 complete, dungeon system, dialogue engine | Yellow Jacket | [ ] |
| 1 | W13-W16 | R5 boss fight, arc upgrade cutscene, Dart done | Arc 1 Done ✓ | [ ] |
| 2 | W17-W20 | R6-R8 complete, Debug Lens mechanic, drag-sort | Serpent Coat | [ ] |
| 2 | W21-W26 | R9-R10 boss, code editor widget, Python done | Arc 2 Done ✓ | [ ] |
| 3 | W27-W30 | R11-R13, glitch shader, time-freeze mechanic | Glitch Jacket | [ ] |
| 3 | W31-W36 | R14-R15 boss, Lyra cutscene, moral choice system | Arc 3 Done ✓ | [ ] |
| 4 | W37-W40 | R16-R18, dual-spell system, multi-step debug | Tactical Armor | [ ] |
| 4 | W41-W48 | R19-R20 boss, Lyra branch locked, C++ done | Arc 4 Done ✓ | [ ] |
| 5 | W49-W52 | R21-R23, ownership mechanic, trait challenge | Rust Armor | [ ] |
| 5 | W53-W60 | R24-R25 final boss, two endings, Rust done | Final Form ✓ | [ ] |
| 6 | W61-W64 | Endgame systems, NG+, Daily Trials, Arena Mode | All Unlocked | [ ] |
| 6 | W65-W68 | Full polish, audio, performance, store submission | Wardrobe Live | [ ] |

CODEXMASTER ODYSSEY  —  Production Build Plan v1.0

"Reality is glitching. Aria Vale will fix it."